A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Authentication (Epic 1)

Patient Registration (USN1) 2

Patient Login (USN2) 1

Doctor Management (Epic 2)

View Doctor List (USN3) 3

Add Doctor by Admin (USN4) 3

Doctor Login (USN5) 3

Total Story Point in Sprint 1= 2+1+3+3+3=12

Sprint 2

Appointment Booking (Epic 3)

Book Appointment (USN6) 2

View My Appointments (USN7) 2

Cancel Appointment (USN8) 2

Add Notes to Appointment (USN9) 4

Doctor Dashboard (Epic 4)

Confirm or Cancel Appointment (USN10) 5

Admin Dashboard (Epic 5)

View All Doctors, Patients and Appointments (USN11) 5

Total story Point in Sprint 2= 2+2+2+4+5+5=20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 12+20=32

No of Sprints= 2

Velocity =32/2

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.