Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 19 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | MediLink - Online Doctor Appointment Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a patient, I can register for the application by entering my name, email, password, and phone number. | 3 | High |  |
| Sprint-1 |  | USN-2 | As a patient, I receive an error message if I try to register with an email that is already in use. | 2 | Medium |  |
| Sprint-1 | Login | USN-3 | As a patient, I can log into the application using my registered email and password. | 2 | High |  |
| Sprint-1 |  | USN-4 | As a doctor, I can log into my dashboard using the email and password set for me by the admin. | 2 | High |  |
| Sprint-1 |  | USN-5 | As an admin, I can log into the admin dashboard using the seeded admin credentials. | 1 | High |  |
| Sprint-2 | Doctor Listing | USN-6 | As a patient, I can view a list of all doctors along with their specialty, experience, and consultation fee. | 3 | High |  |
| Sprint-2 |  | USN-7 | As a patient, I can view a single doctor's detailed profile before booking an appointment. | 2 | Medium |  |
| Sprint-2 | Doctor Management | USN-8 | As an admin, I can add a new doctor by entering their name, specialty, experience, fee, email, and password. | 3 | High |  |
| Sprint-2 |  | USN-9 | As an admin, I can remove a doctor from the platform. | 2 | Medium |  |
| Sprint-2 |  | USN-10 | As an admin, I can mark a doctor as available or unavailable for appointments. | 2 | Low |  |
| Sprint-3 | Appointment Booking | USN-11 | As a patient, I can book an appointment with a doctor by selecting a preferred date and time. | 5 | High |  |
| Sprint-3 |  | USN-12 | As a patient, I can add notes describing my symptoms while booking an appointment. | 2 | Low |  |
| Sprint-3 | My Appointments | USN-13 | As a patient, I can view all my booked appointments along with their current status. | 3 | High |  |
| Sprint-3 |  | USN-14 | As a patient, I can cancel an upcoming appointment that I no longer need. | 2 | Medium |  |
| Sprint-4 | Doctor Dashboard | USN-15 | As a doctor, I can view all appointments booked with me, sorted by date and time. | 3 | High |  |
| Sprint-4 |  | USN-16 | As a doctor, I can confirm a pending appointment request from a patient. | 2 | High |  |
| Sprint-4 |  | USN-17 | As a doctor, I can cancel an appointment if I am unavailable. | 2 | Medium |  |
| Sprint-4 | Admin Dashboard | USN-18 | As an admin, I can view all doctors, patients, and appointments together in a single dashboard. | 5 | High |  |
| Sprint-4 |  | USN-19 | As an admin, I can monitor the status of every appointment across the platform. | 3 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 Jun 2026 | 06 Jun 2026 | 10 | 06 Jun 2026 |
| Sprint-2 | 12 | 6 Days | 08 Jun 2026 | 13 Jun 2026 |  |  |
| Sprint-3 | 12 | 6 Days | 15 Jun 2026 | 20 Jun 2026 |  |  |
| Sprint-4 | 15 | 6 Days | 22 Jun 2026 | 27 Jun 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts